QJYNN

Product Architecture, Puzzle Generation,
Solver & Codex Implementation Guide

Companion document for the current game.js and Qjynn Vocabulary 1.0

| Primary purpose | A stable implementation reference for Codex and future Qjynn development |
| --- | --- |
| Current game model | 8×6 consonant grid • inserted vowels • 6 turns • Hexalink • medal scoring |
| Recommended next milestone | Local vocabulary integration + deterministic Daily Grid Generator/Solver |

# 1. Executive Summary

Qjynn has a differentiated core mechanic: a player has exactly six turns to create valid words by tracing adjacent consonant tiles, inserting vowels, managing irreversible tile consumption, discovering a six-consonant Hexalink tied to the daily clue, and optimizing total score. The current implementation already contains most of the core game loop, scoring, medal thresholds, hints, sharing, and tutorial behavior. The next phase should focus on reliability and puzzle quality rather than adding new gameplay mechanics.

Recommended product principle: One excellent grid. Six consequential moves. Find the Hexalink. Chase Gold. Come back tomorrow.

Freeze the core rules before major feature expansion.

Replace runtime dictionary API validation with Qjynn Vocabulary 1.0.

Refactor core rules into testable pure functions before building automation.

Build a deterministic Daily Grid Generator plus an exact six-turn Solver.

Require every published daily puzzle to carry a machine-generated Gold certificate proving that a score of at least 100 is achievable in no more than six turns.

Use puzzle-quality metrics to reject technically legal but strategically poor grids.

# 2. Product Assessment

| Dimension | Assessment | Implication |
| --- | --- | --- |
| Distinctiveness | High | Hexalink + consonant path + inserted vowels + six-turn optimization is meaningfully different from standard word search. |
| Strategic depth | High | Tile consumption creates inter-turn opportunity cost; the best immediate word may not be the best move. |
| Daily-game fit | High | Six turns creates a bounded session and supports a daily habit. |
| Onboarding risk | Moderate | The rules are richer than Wordle; tutorial clarity is critical. |
| Puzzle-quality dependence | Very high | A poor grid can be legal but unfair, trivial, or impossible to Gold. |
| Automation potential | Very high | Generation, validation, scoring and Gold attainability are deterministic constraint problems. |

The strongest recommendation is to resist feature proliferation. Qjynn already contains sufficient depth. The commercial risk is not lack of features; it is whether a new player understands the game quickly and whether the daily grid reliably feels fair, interesting and worth replaying.

# 3. Canonical Rules for the Software

Codex should treat the following as the canonical rules unless they are deliberately changed in a future versioned rules specification.

| Rule | Canonical behavior |
| --- | --- |
| Board | 8 rows × 6 columns; 48 consonant tiles. |
| Turns | Exactly 6 turns maximum. |
| Chain | 1–6 adjacent grid tiles; adjacency includes diagonal neighbors. |
| Completed word | 2–10 letters after inserting vowels A/E/I/O/U into the consonant chain. |
| Tile reuse | A successfully used consonant tile becomes ON/TOP and is not available for later chains. |
| Word validity | Membership in Qjynn Vocabulary 1.0; no runtime third-party dictionary API. |
| Hexalink | A designated six-tile consonant path associated with the 10-letter daily clue answer. |
| Gold | Final score ≥ 100 points. |
| Silver | Final score ≥ 70 and < 100. |
| Bronze | Final score ≥ 40 and < 70. |
| Coverage | Rows/columns earn bonuses when fully covered by successful moves. |

# 4. Current game.js: What Should Be Preserved

The six-turn game boundary (`C.MAX_TURNS = 6`).

The existing grid/chain/word-row interaction model.

Maximum six consonant tiles per chain and maximum ten letters per completed word.

The medal thresholds already implemented: Gold at score ≥100, Silver at ≥70, Bronze at ≥40.

Row and column completion bonuses: +10 per completed row and +20 per completed column.

Per-turn word scoring and +10 Hexalink bonus.

The existing daily layout structure containing `grid`, `hexalink`, and `hexarowcol`.

The tutorial as an important onboarding mechanism, although its rule implementation should not be allowed to diverge from production rules.

# 5. Current game.js: Issues to Correct Before Automation

These are not cosmetic refactors. They affect the correctness of the future generator and solver because the offline solver and runtime game must evaluate exactly the same rules.

## 5.1 Hexalink detection is currently too broad

function isHexalink(){ return chain.length===6 && new Set(chain.map(p=>p.col)).size===6; }

This function does not verify the designated Hexalink coordinates or the Hexalink letters. It merely verifies that the current chain contains six tiles in six distinct columns. Therefore an unrelated six-tile left-to-right chain may receive the Hexalink treatment.

Recommended replacement behavior:

function isExactHexalink(chain, grid, hexarowcol, hexalink) {
  if (chain.length !== 6 || hexarowcol.length !== 6 || hexalink.length !== 6) return false;
  const forward = chain.every((p, i) =>
    p.row === hexarowcol[i][0] &&
    p.col === hexarowcol[i][1] &&
    grid[p.row][p.col].letter === hexalink[i]
  );
  const reverse = chain.every((p, i) => {
    const j = 5 - i;
    return p.row === hexarowcol[j][0] &&
           p.col === hexarowcol[j][1] &&
           grid[p.row][p.col].letter === hexalink[j];
  });
  return forward || reverse;
}

Because the tutorial tells the player that the Hexalink may start on either side of the grid, the exact validator should explicitly support forward and reverse traversal.

## 5.2 Partial Hexalink contact currently disables the Hexalink

if (valid && (isFullHexalink || isPartialHexalink)) {
  hexalinkUsed = true;
  clueDisplay.textContent = "Hexalink not available anymore!";
}

This means a valid word that merely overlaps a designated Hexalink tile can set `hexalinkUsed = true`. If the intended rule is that only successfully playing the full Hexalink consumes the Hexalink opportunity, this should be changed to `if (valid && isFullHexalink)`.

Recommendation: Do not let Codex guess this behavior. Encode the intended rule in automated tests before refactoring.

## 5.3 Runtime dictionary API should be removed

The current `handleCheck()` calls dictionaryapi.dev and falls back to a tiny hard-coded two-letter list when the request fails. That couples a game-critical action to a free external service and can cause a valid player's word to be treated as invalid during an outage.

Qjynn Vocabulary 1.0 should become the authoritative runtime source. Load it once at application initialization and perform O(1) Set membership checks locally.

## 5.4 Rules are duplicated across UI, scoring and future automation

Before building the generator, move rule calculations into pure functions so that the browser game, unit tests and offline solver share the same formulas. A scoring change should occur in one place, not independently in `game.js` and the puzzle generator.

# 6. Recommended Code Architecture

| Module | Responsibility |
| --- | --- |
| game.js | UI, pointer/touch interaction, rendering, tutorial orchestration, state transitions. |
| qjynn-rules.js | Canonical constants and pure rule functions: adjacency, scoring, medal tiers, Hexalink validation, coverage bonuses. |
| word-validator.js | Load Qjynn Vocabulary 1.0 once and expose `isValidWord()`. |
| puzzle-schema.js | Validate daily-puzzle JSON structure and invariants. |
| solver/word-index.js | Preprocess vocabulary by consonant skeleton and other search indexes. |
| solver/grid-word-finder.js | Enumerate legal words/moves available from a board state. |
| solver/state-search.js | Search compatible sequences of up to six moves. |
| generator/grid-generator.js | Generate candidate grids containing the required Hexalink path. |
| generator/quality-scorer.js | Evaluate Gold attainability, word richness, difficulty and diversity. |
| generator/publish.js | Emit daily puzzle JSON only after validation and certification. |

# 7. Qjynn Vocabulary 1.0 Integration

Qjynn Vocabulary 1.0 contains 44,383 accepted 2–10-letter words and should replace the live dictionary API. The two-letter set is deliberately curated for familiar word-game play; the 3–10 letter vocabulary was QC'd to restore common English words, normal inflections and common US/UK variants while reducing abbreviation/name leakage.

Runtime pattern:

let QJYNN_WORDS = new Set();

export async function loadQjynnVocabulary(url = "/data/qjynn-words-v1.0.txt") {
  const response = await fetch(url, { cache: "force-cache" });
  if (!response.ok) throw new Error(`Vocabulary load failed: ${response.status}`);
  const text = await response.text();
  QJYNN_WORDS = new Set(text.split(/\r?\n/).map(w => w.trim()).filter(Boolean));
}

export function isValidWord(word) {
  return QJYNN_WORDS.has(word.trim().toLowerCase());
}

The application should not silently treat a vocabulary-load failure as an invalid word. If the local asset fails to load, disable Check and show an explicit game-loading error. Infrastructure failure and invalid vocabulary are different states.

# 8. Daily Puzzle Input Model

The simplest long-term editorial input should be a list of 10-letter answer words plus clues. The six-letter Hexalink can be derived automatically by removing A/E/I/O/U from the answer, provided the result is exactly six consonants.

answer,clue
WATERMELON,Large summer striped fruit
OSCILLATED,Moved back and forth
...

Each source record must pass:

Exactly 10 ASCII letters.

Exactly four vowels from A/E/I/O/U.

Exactly six remaining consonants.

Answer exists in Qjynn Vocabulary 1.0.

Derived Hexalink is exactly six letters.

Clue exists and meets editorial standards.

# 9. Daily Grid Generator

The generator should be deterministic software built by Codex, not an LLM that improvises boards. Given an answer, clue and random seed, it should repeatedly generate candidate grids until one passes both legality and quality thresholds.

Derive the six-letter Hexalink from the 10-letter answer.

Generate a legal six-position adjacent path through the 8×6 grid; allow forward or reverse traversal.

Place the Hexalink letters on that path.

Fill the other 42 grid positions according to the approved consonant-distribution policy.

Validate board shape, letters, path adjacency, uniqueness of coordinates and exact reconstruction of the Hexalink.

Enumerate legal playable moves using Qjynn Vocabulary 1.0.

Invoke the six-turn solver.

Reject the board if no legal route scores at least 100.

Calculate quality metrics and reject boards outside the approved ranges.

Save both the public daily puzzle JSON and a private certification record.

# 10. Exact Six-Turn Solver

The solver is the critical component. It must model the actual game state, not simply choose six high-scoring words independently.

A solver state should minimally include:

state = {
  turn: 0..6,
  score: integer,
  tileStates: 48-bit/array representation,
  hexalinkUsed: boolean,
  fullRows: integer,
  fullColumns: integer,
  moves: [...]
}

For each state, enumerate legal moves using currently OFF consonant tiles. Apply a move, mark its consonant tiles ON or TOP, add word score, Hexalink bonus and newly completed row/column bonuses, then recurse until six turns are consumed or no useful moves remain.

## 10.1 Search objective

Primary certification question: Does there exist at least one legal sequence of no more than six successful turns whose final score is ≥100? The solver should also report the best score found and retain at least one witness sequence.

A published puzzle should carry a private certificate such as:

{
  "max_score_found": 116,
  "gold_reachable": true,
  "gold_solution": [
    {"word": "...", "score_delta": 30, "path": [[...],[...]]},
    {"word": "...", "score_delta": 20, "path": [[...],[...]]}
  ],
  "turns_used": 6
}

## 10.2 Solver performance strategy

Pre-index vocabulary by consonant skeleton; Qjynn words can be mapped from a consonant path plus inserted vowels.

Represent used/off grid tiles compactly (for example, a 48-bit mask or two integers) to make state hashing cheap.

Memoize equivalent states using `(turn, usedTiles, hexalinkUsed, row/column completion state)`.

Sort candidate moves by optimistic score contribution to find Gold routes early.

Use branch-and-bound: if even the theoretical best remaining turns cannot reach 100, prune the branch.

Deduplicate moves that produce the same state transition and score.

Keep an exact mode for certification and optionally a faster heuristic mode for exploratory grid generation.

# 11. Gold Attainability Is Necessary but Not Sufficient

A board with one obscure 100-point route technically passes but may be a poor daily puzzle. The generator should distinguish mathematical attainability from player attainability.

| Metric | Purpose | Initial recommendation |
| --- | --- | --- |
| Gold reachable | Hard requirement | Must be true. |
| Best score | Avoid razor-thin or excessive boards | Prefer a moderate margin above 100 rather than 100 exactly. |
| Number of Gold routes | Strategic flexibility | Reject boards with only one brittle route; calibrate from playtesting. |
| Common-word Gold routes | Fairness | Require at least one Gold route dominated by familiar vocabulary. |
| Playable-word richness | Avoid sterile boards | Require a healthy mix of short/medium/long moves. |
| Short-word density | Avoid trivial exploitation | Cap excessive 2–3 letter opportunities. |
| Strategic diversity | Replay/choice | Prefer multiple materially different high-scoring paths. |
| Hexalink concealment | Puzzle quality | Avoid visually obvious path geometry or clue/board giveaways. |
| Coverage potential | Supports board objective | Ensure row/column bonuses are realistically attainable. |

# 12. Puzzle Quality Scoring

A first-generation composite score can be simple and transparent:

quality_score =
    0.25 * gold_attainability
  + 0.20 * strategic_diversity
  + 0.15 * vocabulary_familiarity
  + 0.15 * playable_word_richness
  + 0.10 * short_word_balance
  + 0.10 * hexalink_concealment
  + 0.05 * coverage_balance

The exact weights should not be treated as permanent. After real player telemetry is available, compare predicted puzzle quality with completion rate, Gold rate, Hexalink discovery rate, average score, abandonment and next-day return.

# 13. Daily Puzzle Data Contract

Recommended public puzzle JSON:

{
  "schema_version": 1,
  "date": "2026-09-01",
  "clue": "Large summer striped fruit",
  "grid": [
    [{"l":"M"}, {"l":"V"}, {"l":"Y"}, {"l":"B"}, {"l":"N"}, {"l":"R"}]
  ],
  "hexalink": "WTRMLN",
  "hexarowcol": [[5,0],[6,1],[5,2],[4,3],[4,4],[3,5]]
}

Do not publish the 10-letter answer or Gold certificate in the client-facing puzzle file if doing so makes solution extraction trivial. Keep editorial source records and solver certificates in a private build/output area.

# 14. Testing Strategy

Codex should build automated tests before changing production behavior.

| Test family | Examples |
| --- | --- |
| Vocabulary | Known valid words pass; known excluded tokens fail; load failure is not interpreted as INVALID. |
| Adjacency | Horizontal, vertical and diagonal neighbors pass; jumps fail; reused tiles fail. |
| Hexalink | Exact forward path passes; exact reverse path passes; unrelated six-column path fails; wrong letter fails. |
| Scoring | 2/3, 4–6, 7/8, 9/10 and Hexalink values exactly match production rules. |
| Coverage | Newly completed rows/columns award bonuses once only. |
| Turn accounting | Every submitted valid/invalid word consumes the intended turn; hints consume turns only under the defined rule. |
| Medals | 39 none, 40 bronze, 69 bronze, 70 silver, 99 silver, 100 gold. |
| Solver | Known handcrafted board has expected Gold route; impossible board is rejected. |
| Generator | Every emitted puzzle passes schema, exact Hexalink and Gold-certificate verification. |
| Regression | Tutorial and live game use the same rule functions where possible. |

# 15. Codex Implementation Sequence

Do not ask Codex to build the entire generator and refactor `game.js` in one unreviewed change. Use staged milestones with tests after each stage.

| Milestone | Codex task | Acceptance gate |
| --- | --- | --- |
| M1 | Extract canonical pure rules from game.js into qjynn-rules.js without changing gameplay. | Existing game behaves identically; unit tests cover scoring/adjacency/medals. |
| M2 | Integrate Qjynn Vocabulary 1.0 and remove dictionaryapi.dev. | Offline/local validation works; API outage is irrelevant. |
| M3 | Correct exact Hexalink detection and define partial-Hexalink behavior. | Forward/reverse exact tests pass; false Hexalinks fail. |
| M4 | Create vocabulary consonant-skeleton index and grid move enumerator. | Known boards return expected legal moves. |
| M5 | Implement six-turn exact solver and Gold certificate. | Handcrafted test boards produce verified optimum/certificate. |
| M6 | Implement candidate grid generator with seeded randomness. | Every candidate structurally valid and reproducible from seed. |
| M7 | Add quality metrics and rejection loop. | Generated batch meets configured Gold and quality thresholds. |
| M8 | Batch pipeline for 30–365 daily puzzles + private QA report. | No puzzle published without certificate; deterministic rebuild supported. |
| M9 | Playtest telemetry and calibration. | Quality thresholds adjusted using player outcomes, not intuition alone. |

# 16. Codex Guardrails

Do not change scoring constants, turn limits, medal thresholds or tile-state semantics unless explicitly instructed.

Do not rewrite rendering/UI code while implementing the solver.

Do not place the solver in the browser production path; it is a build-time/editorial tool.

Do not ship private Gold solutions or answer data to the browser.

Do not reintroduce third-party runtime dictionary dependencies.

Do not infer Hexalink validity from 'six columns'; validate exact designated coordinates and letters.

Do not treat 'Gold reachable' alone as sufficient publication quality.

All generated puzzles must be reproducible from source answer + clue + seed + rules version + vocabulary version.

Version the rules and vocabulary used to certify each puzzle.

# 17. Suggested Repository Layout

qjynn/
├── public/
│   ├── game.js
│   ├── qjynn-rules.js
│   ├── word-validator.js
│   └── data/
│       └── qjynn-words-v1.0.txt
├── puzzles/
│   ├── public/
│   │   └── YYYY-MM-DD.json
│   └── private/
│       ├── source.csv
│       └── certificates/
├── tools/
│   ├── solver/
│   │   ├── word-index.js
│   │   ├── grid-word-finder.js
│   │   └── state-search.js
│   ├── generator/
│   │   ├── grid-generator.js
│   │   ├── quality-scorer.js
│   │   └── publish.js
│   └── validate-puzzle.js
└── tests/
    ├── rules.test.js
    ├── vocabulary.test.js
    ├── hexalink.test.js
    ├── solver.test.js
    └── generator.test.js

# 18. Recommended Operational Workflow

Maintain an editorial source list of answer + clue records.

Run the generator in batch mode with a fixed rules version and vocabulary version.

Generate multiple candidate grids per answer.

Solve each candidate exactly and retain a Gold certificate.

Calculate puzzle-quality metrics.

Choose the highest-quality candidate that satisfies configured thresholds.

Human-review the first production batches and all flagged outliers.

Publish only the public puzzle JSON.

Retain the private certificate for debugging, fairness disputes and future analytics.

# 19. Product Recommendations Beyond Code

Keep the core daily experience compact; avoid adding power-ups, currencies or secondary systems until retention data justifies them.

Treat the Hexalink as Qjynn's signature vocabulary and branding mechanic.

Optimize onboarding around the first successful word and first Hexalink realization, not around explaining every rule in prose.

Make sharing communicate score, medal and Hexalink success without exposing the day's words.

Track puzzle-level telemetry: average score, median score, Gold rate, Hexalink discovery, hint use, invalid submissions, completion and next-day return.

Calibrate generator difficulty from actual player behavior. The eventual goal is a predictable distribution of Bronze/Silver/Gold outcomes rather than an arbitrary maximum score.

# 20. Key Metrics for Product Validation

| Metric | Why it matters |
| --- | --- |
| First-game completion | Measures onboarding friction. |
| Second-day return | Best early indicator that the daily loop has habit potential. |
| Hexalink discovery rate | Shows whether the signature mechanic is calibrated. |
| Gold rate | Measures strategic difficulty and fairness. |
| Invalid-word rate | Detects vocabulary gaps and UX misunderstanding. |
| Hint usage | Helps calibrate clue/Hexalink difficulty. |
| Score distribution | Shows whether puzzles differentiate skill without becoming punitive. |
| Share rate | Proxy for pride, competition and word-of-mouth potential. |

# 21. Immediate Next Actions

Place `qjynn-words-v1.0.txt` in the Qjynn project and commit it with a version identifier/checksum.

Give Codex this document together with the current `game.js` and the vocabulary file.

Implement M1–M3 first: shared rules, local vocabulary, exact Hexalink correctness.

Run regression tests against the current tutorial and a manually known daily puzzle.

Only after runtime correctness is stable, proceed to M4–M7 for the solver/generator.

Generate an initial batch of approximately 30 certified puzzles and manually playtest them before automating a full year.

# Appendix A. Current game.js Reference Points

Line numbers refer to the supplied current `game.js` text and are intended as navigation aids for Codex; they will shift after refactoring.

| Area | Approx. line | Current implementation |
| --- | --- | --- |
| Turn limit | 5 | `MAX_TURNS: 6` |
| Letter values | 17 | All current letters have value 1. |
| Tutorial daily layout | 32 | Includes grid, `hexalink` and `hexarowcol`. |
| Gold share threshold | 226 | Gold at `score >= 100`. |
| Win coverage helper | 3418 | `rowsHaveOn()` checks at least one ON/TOP tile in each row. |
| Hexalink helper | 3423 | Currently checks six tiles across six distinct columns only. |
| Partial Hexalink helper | 3426+ | Checks overlap with designated Hexalink coordinates. |
| Current score preview | 4160+ | Includes full row/column bonuses. |
| Row/column counters | 4172+ / 4186+ | Used for bonus calculation. |
| Main Check handler | 4200+ | Validation, scoring, turns, medals and tile-state transitions. |
| External API call | 4231+ | dictionaryapi.dev validation to be removed. |
| Word scoring | 4288+ | 2–3, 4–6, 7–8, 9–10 tiers plus Hexalink bonus. |
| Medal save | 4367+ | Gold ≥100, Silver ≥70, Bronze ≥40. |
| Hint handling | 4530+ | Uses current/tutoral Hexalink and reveals letters. |

# Appendix B. Codex Starter Instruction

The following can be pasted into Codex as the initial implementation request after this document, `game.js`, and `qjynn-words-v1.0.txt` are in the repository:

Treat `Qjynn_Product_Architecture_and_Codex_Implementation_Guide.docx` as the design authority for this task.

Start with milestones M1–M3 only. Do not implement the puzzle generator or solver yet.

1. Inspect the current `game.js` and write characterization tests for:
   - adjacency and chain limits,
   - word-length limits,
   - scoring,
   - row/column bonuses,
   - six-turn accounting,
   - medal thresholds,
   - Hexalink behavior.

2. Extract pure rule logic into `qjynn-rules.js` with no intended gameplay changes.

3. Add `word-validator.js`, load `qjynn-words-v1.0.txt` once, and replace the runtime dictionaryapi.dev validation. A vocabulary-load error must not be treated as an invalid word.

4. Correct Hexalink detection so only the exact designated `hexarowcol` path and `hexalink` letters qualify, in either direction.

5. Do not set `hexalinkUsed` from a partial overlap unless an existing explicit test proves that is the intended product rule. If ambiguous, preserve current behavior behind a named function and flag it in the change summary.

6. Do not alter rendering, scoring values, turn limits, medal thresholds, tutorial timing, or unrelated UI.

7. Run all tests and provide:
   - files changed,
   - behavioral changes,
   - tests added,
   - any discrepancies discovered between comments/tutorial text and executable rules.

Stop after M1–M3 and await review.

After M1–M3 are reviewed and stable, Codex should receive a separate task for M4–M7. Keeping the refactor and the solver/generator separate materially reduces regression risk.

# Appendix C. Definition of Done for the Generator/Solver Phase

Every published puzzle reconstructs its intended 10-letter answer from the six-letter Hexalink plus four vowels.

The Hexalink coordinates form a legal adjacent path and match the exact letters.

The runtime game and solver use the same scoring and Hexalink semantics.

Every puzzle has a verified six-turn Gold certificate with final score ≥100.

The certificate reproduces successfully when replayed through the canonical rules engine.

No private answer/Gold-route data is required by the browser to play the puzzle.

Generation is deterministic from answer, clue, seed, rules version and vocabulary version.

A batch report records best score, number of Gold routes or an approved approximation, word richness and quality metrics.

Puzzles failing thresholds are regenerated automatically rather than manually patched.

The first production batch is human-playtested before year-scale generation.